Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | 6ab22a37f32d8c9d8b22620c |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | Implement registration with validation and bcrypt hashing. | 3 | High | Project Team |
| Sprint-1 | Authentication | USN-2 | Implement login and JWT token generation. | 3 | High | Project Team |
| Sprint-2 | FAQ Management | USN-3 | Implement FAQ create/read/update/delete. | 5 | High | Project Team |
| Sprint-2 | FAQ Search | USN-4 | Implement keyword search across FAQ fields. | 3 | High | Project Team |
| Sprint-3 | AI Assistance | USN-5 | Integrate Gemini API for generated FAQ content. | 5 | High | Project Team |
| Sprint-3 | Validation & Errors | USN-6 | Add validation and centralized error handling. | 3 | Medium | Project Team |
| Sprint-4 | Testing | USN-7 | Test major API flows and fix integration issues. | 4 | High | Project Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | To be recorded | To be recorded | Completed | Completed |
| Sprint-2 | 8 | 6 Days | To be recorded | To be recorded | Completed | Completed |
| Sprint-3 | 8 | 6 Days | To be recorded | To be recorded | Completed | Completed |
| Sprint-4 | 4 | 6 Days | To be recorded | To be recorded | Completed | Completed |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

AI FAQ Assistant
Team ID: 6ab22a37f32d8c9d8b22620c

Project Tracker / Velocity

Planned backlog: 26 story points in this document. Core authentication, FAQ, search, AI generation and testing flows are implemented. Exact calendar sprint dates should be filled from the team's actual work log.

Burndown Note

The chart is illustrative and should not be treated as a measured historical team metric.

Team Members

Mitthun.D — Team Leader

Mohanavel.S.R

Muralidharan.K

Nithesh.J